# Deployment Guide (DPG)

## SDLC Agents 4 Enterprise (Kiro Extension) — SA4E-193: Config Commands with ValidationGate

## Document Information

| Field | Value |
| --- | --- |
| Jira Ticket | SA4E-193 |
| Title | Config Commands with ValidationGate — /create-new-agent, /create-new-hook, /create-new-steering, /create-new-skill |
| Parent Epic | SA4E-181 — Chat Module — OpenCode Parity + Agentic Config System |
| Release Version | v1.35.0 (covers SA4E-190 + SA4E-193) |
| Author | DevOps Agent |
| Version | 1.1 |
| Date | 2026-08-24 |
| Status | Released (post-merge documentation of record) |
| Related TDD | TDD.md v2.0 (documents/SA4E-193/TDD.md) |
| Related Reports | TEST-REPORT.md v3.0 (SUITE GREEN), UG.md v2 |

## Revision History

| Version | Date | Author | Changes |
| --- | --- | --- | --- |
| 1.0 | 2026-08-24 | DevOps Agent | Initiate document — auto-generated from TDD v2.0, BRD v2.0, TEST-REPORT v3.0; release merged to main (default branch) |
| 1.1 | 2026-08-24 | DevOps Agent | Release version correction v1.36.0 → v1.35.0 per PO decision (v1.35.0 was never released; SA4E-193 ships as official v1.35.0) |

## Sign-Off

| Name | Role | Signature and date |
| --- | --- | --- |
| Duc Nguyen Minh | Dev Lead / Product Owner | ☐ Approved for deployment |
| QA Lead | QA Lead | ☐ Testing completed (TEST-REPORT v3.0 — SUITE GREEN) |
| Ops Lead | Ops Lead | ☐ Infrastructure ready |

## 1. Overview

### 1.1 Feature Summary

SA4E-193 delivers 4 chat slash commands in the Kiro VS Code extension that generate complete, schema-valid agentic config files from a natural-language description:

| Command | Output Artifact | Target Path |
| --- | --- | --- |
| /create-new-agent | Markdown + YAML frontmatter + system prompt body | .code-intel/agents/{name}.md |
| /create-new-hook | Strict-schema JSON (canonical serialization) | .code-intel/hooks/{name}.json |
| /create-new-steering | Markdown ± optional frontmatter | .code-intel/steering/{name}.md |
| /create-new-skill | Skill folder + SKILL.md | .code-intel/skills/{name}/SKILL.md |

Key engineering guarantees introduced by this release:

- ValidationGate — a mandatory validate-before-write gate closes GAP-01 and fixes production defects D-1..D-7 (frontmatter dedup, strict hook schema, empty-stream handling, skill name forcing, canonical serialization).

- Template fallback — deterministic scaffolds when the LLM is unavailable; creation is never blocked by LLM outage (offline-safe).

- Hot-reload integration — written files are picked up by the SA4E-189 watcher (300 ms debounce) with no extension restart.

### 1.2 Release & Git Facts

| Item | Value |
| --- | --- |
| Default branch | main |
| Merge commit into main | 3d924ca — “Merge branch ‘SA4E-193’ — Config Commands with ValidationGate (fixes D-1..D-7)” (parents d4836f3 + 3a3b6c4) |
| Version commit (tag target) | f9c64a8 — “set official release version to 1.35.0”: all 3 package.json corrected 1.36.0 → 1.35.0 (correction commit) + README changelog consolidated into a single ### v1.35.0 (2026-08-24) entry covering SA4E-190 + SA4E-193 |
| Annotated tag | v1.35.0 → points to f9c64a8 (pushed to origin; verified git ls-remote: v1.35.0^{commit} = f9c64a8) |
| Superseded history (record only) | Intermediate bump cb83296 (all 3 package.json 1.35.0 → 1.36.0) and its annotated tag v1.36.0 (→ cb83296) were reverted/deleted local + remote after PO confirmed the 1.35 line had never been released; README changelog commits c492837 superseded by f9c64a8 |
| Tag hygiene precedent | Stale tag v1.34.0 deleted local+remote earlier (had pointed at wrong commit 1a7a800 of SA4E-206); interim tag v1.36.0 deleted on this correction — official tag is now v1.35.0 |
| Release coverage | v1.35.0 covers SA4E-190 + SA4E-193 — first tagged release of the 1.35 line; last valid released baseline remains v1.33.0 |
| Final refactor included | a618e0b — ConfigCommands.ts 593 → 195 lines (thin orchestrators) + 8 new modules + 64 ValidationGate regression tests |

### 1.3 Deployment Scope

| Item | Type | Description |
| --- | --- | --- |
| Extension module (extension/) | Modified + New | Refactored ConfigCommands.ts (593 → 195 lines, thin orchestrators); NEW modules: validation-gate.ts, hook-gate.ts, llm-prompts.ts, template-provider.ts, frontmatter-utils.ts, file-writer.ts, config-command-specs.ts, name-extractor.ts; NEW templates under extension/src/commands/config-templates/ |
| Backend (backend/) | None (functional) | No functional change from SA4E-193; version corrected to 1.35.0 in lockstep (f9c64a8); full suite re-run green (2,621 tests) as regression proof |
| Admin UI (admin-ui/) | None (functional) | Version bump only |
| Database | N/A | Feature persists plain files under <workspace>/.code-intel/; no database, no migration |
| Configuration | None | No new environment variables, properties, or feature flags required |
| Infrastructure | None | No servers/containers changed; distribution is via extension package (VSIX / marketplace publish) |

### 1.4 Target Environments

The product is a VS Code extension monorepo; “environments” map to build/distribution channels:

| Environment | Channel | Deploy Order | Approval Required |
| --- | --- | --- | --- |
| DEV | Local dev build (esbuild-watch + F5 launch) | 1st | No |
| SIT | Side-loaded debug VSIX (package:debug) on QA machines | 2nd | No |
| UAT | Side-loaded prod VSIX (package:prod) on business validators | 3rd | QA Sign-off |
| PROD | Marketplace publish (vsce publish 1.35.0) or enterprise VSIX distribution | 4th | PO + Dev Lead Sign-off |

## 2. Prerequisites

### 2.1 Infrastructure

| Requirement | Status | Notes |
| --- | --- | --- |
| Build machine with npm workspaces support | Ready | Monorepo root scripts: npm run build --workspaces, npm run test --workspaces |
| Node.js ≥ 18.14.1 | Ready | Required by backend test setup (vitest v4.x) and vsce packaging |
| VS Code engine ≥ 1.85.0 on target workstations | Ready | extension/package.json engines constraint |
| GitHub Copilot LLM availability (end users) | Ready | Generation uses vscode.lm.selectChatModels({ vendor: "copilot" }); outage degrades gracefully to template fallback |
| Release archive of previous VSIX (v1.33.x) | Required | MUST exist before PROD rollout — rollback artifact per Section 8 (v1.33.0 is the last valid released baseline) |

### 2.2 Software Dependencies

| Dependency | Version | Status |
| --- | --- | --- |
| Node.js runtime | ≥ 18.14.1 | Installed on build machine |
| TypeScript | ^5.4.0 | Locked via extension/package.json |
| esbuild bundler | ^0.21.0 | npm run esbuild-production |
| @vscode/vsce packager | current | vsce package --no-dependencies |
| Vitest | ^4.1.x | Test gate runner (extension + backend suites) |
| Git | ≥ 2.x | Tag verification (v1.35.0 → f9c64a8) |

### 2.3 Access Requirements

| Access | Type | Who Needs It |
| --- | --- | --- |
| Repository read at tag v1.35.0 | Git clone/pull | Build engineer |
| Marketplace publisher account (dnguyenminh) | Credentials/PAT | Release manager (PROD only) |
| VS Code CLI on target machines | Local admin/user | QA + end users (VSIX side-load) |
| Jira project access | Service account | SM attaches DPG/RLN artifacts |

### 2.4 Backup Requirements

- ☐ Previous release artifact archived: sdlc-agents-4-enterprise-1.33.x.vsix (v1.33.0) stored in release archive (rollback prerequisite — last stable released line before v1.35.0)

- ☐ Database backup: N/A — no database involved in this feature

- ☐ Configuration backup: N/A — no deploy-time configuration changes; user workspace files under .code-intel/ are user-owned and untouched by install/uninstall

- ☒ Git state backup: tag v1.35.0 → f9c64a8 + merge commit 3d924ca pushed to origin (verified)

## 3. Pre-Deployment Checklist

All items below were verified for release v1.35.0 on 2026-08-24:

¦ # ¦ Item ¦ Responsible ¦ Status ¦ ¦—¦——¦————-¦——–¦ ¦ 1 ¦ Code merged to main (merge commit 3d924ca) ¦ Developer ¦ ✅ ¦ ¦ 2 ¦ Extension unit tests passed — 1,621/1,621 (+64 ValidationGate regression tests D-1..D-7, 0 regression vs 1,557 baseline) ¦ Developer ¦ ✅ ¦ ¦ 3 ¦ Backend unit/integration/E2E-API tests passed — 2,621/2,621 full green (13 prior E2E-API failures resolved by refactor a618e0b) ¦ QA ¦ ✅ ¦ ¦ 4 ¦ QA sign-off obtained — TEST-REPORT v3.0 verdict SUITE GREEN ¦ QA ¦ ✅ ¦ ¦ 5 ¦ Database backup completed ¦ DBA ¦ ✅ N/A — no database in scope ¦ ¦ 6 ¦ Configuration files prepared ¦ DevOps ¦ ✅ N/A — no deploy-time config changes ¦ ¦ 7 ¦ Feature flags configured ¦ Developer ¦ ✅ N/A — no feature flags in this release ¦ ¦ 8 ¦ Monitoring/alerting configured ¦ DevOps ¦ ✅ N/A server-side; success-metrics audit plan defined (§7.4) ¦ ¦ 9 ¦ Rollback plan reviewed (Section 8 + rollback-flow diagram) ¦ Team ¦ ✅ ¦ ¦ 10 ¦ Release window confirmed — 2026-08-24 ¦ PM ¦ ✅ ¦

## 4. Database Migration

Not applicable. SA4E-193 introduces no database schema changes and no data migration:

- Persistence is plain UTF-8 files under the end-user workspace: .code-intel/{agents,hooks,steering,skills}/.

- Directories are created on demand at first write (writeFileWithMkdir()); fresh workspaces are safe.

- Artifacts written by v1.35.0 remain valid when the extension is downgraded (older versions simply ignore the new files; formats follow the pre-existing .code-intel convention).

### 4.1 Verification Instead of Migration Queries

Post-install file-integrity spot checks (run inside any test workspace):

# After creating an agent via /create-new-agent
Get-Content .code-intel/agents/<name>.md -TotalCount 2   # must start with '---' frontmatter block

# After creating a hook via /create-new-hook
node -e "JSON.parse(require('fs').readFileSync('.code-intel/hooks/<name>.json','utf8')); console.log('valid JSON')"

### 4.2 Rollback of Data

No database rollback exists or is needed. Generated workspace files may optionally be removed by the user (git clean inside their repo if tracked); the uninstaller never touches user workspaces.

## 5. Application Deployment

### 5.1 Deployment Architecture

Deployment Architecture

Edit in draw.io

The pipeline is: Source (main @ merge 3d924ca + version commit f9c64a8, tag v1.35.0) → Build & Test gates → VSIX package → Distribution (marketplace / side-load) → End-user VS Code workstation where the extension host runs the new command modules, writes validated configs to .code-intel/, and hands off to the pre-existing hot-reload watcher.

### 5.2 Build & Package Steps

Execute from repository root at tag v1.35.0:

| Step | Action | Command | Verification |
| --- | --- | --- | --- |
| 1 | Checkout release state | git fetch --tags && git checkout v1.35.0 | git describe --tags → v1.35.0; git rev-parse v1.35.0^{commit} → f9c64a8… |
| 2 | Verify merge lineage | git log --oneline -3 main | Contains 3d924ca merge commit |
| 3 | Install dependencies (all workspaces) | npm ci | Clean install, no errors |
| 4 | Extension test gate | npm run test --workspace=extension | Expected: 1,621 passed / 0 failed (~80s) |
| 5 | Backend regression gate | npm run test --workspace=backend && npm run test:e2e-api --workspace=backend | Expected: 2,621 passed / 0 failed (~180s) |
| 6 | Package production VSIX | cd extension && npm run package:prod | Artifact extension/sdlc-agents-4-enterprise-1.35.0.vsix created (esbuild-production + copy-resources + gen-checksums + vsce package --no-dependencies) |
| 7 | Record checksums | Get-FileHash extension\sdlc-agents-4-enterprise-1.35.0.vsix -Algorithm SHA256 | Hash recorded in release notes/receipt |

### 5.3 Distribution & Install Steps

PROD channel A — Marketplace publish (release manager):

cd extension
npx @vscode/vsce publish 1.35.0        # publishes dnguyenminh.sdlc-agents-4-enterprise v1.35.0

PROD channel B — Enterprise VSIX side-load (per workstation):

code --install-extension .\sdlc-agents-4-enterprise-1.35.0.vsix

SIT/UAT channels: same side-load command using the debug/prod VSIX built per §5.2 step 6 (package:debug for SIT).

| Step | Action | Command | Verification |
| --- | --- | --- | --- |
| 1 | Install/side-load VSIX | code --install-extension sdlc-agents-4-enterprise-1.35.0.vsix | CLI exits 0: “Extension ‘sdlc-agents-4-enterprise’ v1.35.0 was successfully installed.” |
| 2 | Reload window | Command Palette → “Developer: Reload Window” | Extension Host restarts without errors |
| 3 | Version check | Extensions view → search “SDLC Agents” | Shows 1.35.0, no reload prompt pending |

Docker deployment is not applicable — this release ships as a VSIX, not a container image. No docker-compose changes are included.

## 6. Configuration Changes

None required. This release requires zero deploy-time configuration:

### 6.1 New Environment Variables

¦ Variable ¦ Description ¦ DEV ¦ SIT ¦ UAT ¦ PROD ¦ ¦———-¦————-¦—–¦—–¦—–¦——¦ ¦ (none) ¦ No new environment variables introduced ¦ — ¦ — ¦ — ¦ — ¦

### 6.2 Application Properties Changes

¦ Property ¦ Old Value ¦ New Value ¦ File ¦ ¦———-¦———–¦———–¦——¦ ¦ version (extension/package.json) ¦ 1.36.0 (interim bump cb83296, never released) ¦ 1.35.0 (correction commit f9c64a8) ¦ extension/package.json (baked into VSIX at build) ¦ ¦ version (backend/package.json) ¦ 1.36.0 (interim bump cb83296, never released) ¦ 1.35.0 (correction commit f9c64a8) ¦ backend/package.json ¦ ¦ version (root/admin-ui package.json) ¦ 1.36.0 (interim bump cb83296, never released) ¦ 1.35.0 (correction commit f9c64a8) ¦ lockstep correction commit f9c64a8 ¦

Runtime behavior notes:

- LLM access uses the built-in Copilot model selection (vscode.lm.selectChatModels({ vendor: "copilot" })) — no keys or endpoints to configure. - Hot-reload watcher globs and 300 ms debounce are unchanged from SA4E-189 (already active since v1.33.0+). - Templates are bundled inside the VSIX (config-templates/ via copy-resources) — no external template hosting.

### 6.3 Feature Flags

¦ Flag ¦ DEV ¦ SIT ¦ UAT ¦ PROD ¦ ¦——¦—–¦—–¦—–¦——¦ ¦ (none — feature is always-on once v1.35.0 installed) ¦ — ¦ — ¦ — ¦ — ¦

## 7. Post-Deployment Verification

### 7.1 Health Checks

This is a client-side extension; “health” = clean activation and command registration on a representative workstation.

| Check | Endpoint/Command | Expected Result | Timeout |
| --- | --- | --- | --- |
| Extension activation | Open workspace → Output panel → “Extension Host” | No activation errors; extension activates silently | 30s |
| Installed version | Extensions view → “SDLC Agents 4 Enterprise” | Version reads 1.35.0 | 10s |
| Command registration | Chat slash menu / Command Palette → type /create-new- | All 4 commands listed: agent, hook, steering, skill | 10s |
| Backend unaffected (if backend deployed alongside) | npm run test:e2e-api --workspace=backend in CI | 2,621 passed | 300s |

### 7.2 Smoke Tests

Run each scenario in a scratch workspace after install:

| # | Scenario | Steps | Expected Result |
| --- | --- | --- | --- |
| 1 | Create agent | /create-new-agent → describe role → confirm kebab-case name | .code-intel/agents/{name}.md written with frontmatter (name, label, phase, tools) + body; file auto-opens in editor; success toast |
| 2 | Create hook | /create-new-hook → describe trigger/action | Valid {name}.json written; parses cleanly; only allowed top-level keys present |
| 3 | Create steering | /create-new-steering → describe rule | .code-intel/steering/{name}.md written; body non-empty |
| 4 | Create skill | /create-new-skill → describe purpose | .code-intel/skills/{name}/SKILL.md created; frontmatter name equals folder name exactly |
| 5 | Gate rejection (GAP-01 proof) | Force invalid generation (e.g., malformed JSON hook via prompt manipulation) | Error toast “Failed to create …: {reason}”; no file written to target dir |
| 6 | Offline fallback | Disconnect Copilot LLM (or simulate failure) → run any command | Deterministic template scaffold written instead of failing; flow completes |
| 7 | Hot-reload pickup | After any successful write | New config appears in UI list within ≤ 1s without window reload |

### 7.3 Log Verification

| Log Entry | Level | Expected | Location |
| --- | --- | --- | --- |
| [ConfigCommands] … fallback diagnostics | DEBUG (console.debug) | Only when LLM unavailable/failure taxonomy F1–F4 triggers | Developer Tools console |
| Validation rejections | Toast + session log | Reason text surfaced; nothing persisted | Developer Tools console |
| Unhandled exceptions | ERROR | Must be absent during smoke scenarios | Developer Tools console / Extension Host output |

### 7.4 Monitoring Dashboard

No server dashboards exist for this release. Post-release audit per BRD success metrics:

- ☐ SM-1 command success rate ≥ 95% of invocations produce a valid file (session-log audit, first week)

- ☐ SM-2 schema validation pass rate = 100% at write time (by construction — gate blocks otherwise)

- ☐ SM-3 median time-to-config < 60s excluding typing

- ☐ SM-4 hot-reload pickup ≤ 1s after write

- ☐ No unexpected user reports of blocked writes (gate false-positives) — would trigger §8.2 criteria

## 8. Rollback Plan

### 8.1 Rollback Flow

Rollback Flow

Edit in draw.io

### 8.2 Rollback Decision Criteria

| Condition | Action |
| --- | --- |
| Commands fail to register / extension fails to activate on PROD workstations | Immediate rollback to v1.33.x VSIX (last stable released line) |
| ValidationGate false-negatives block valid writes at scale (> 5% of invocations report “Failed to create…”) | Immediate rollback |
| Data integrity concern — invalid file ever observed on disk post-write (should be impossible by design) | Immediate rollback + engineering investigation |
| Generated-file corruption reported | Immediate rollback + investigate affected workspaces |
| Minor UI/cosmetic issue with available workaround | No rollback — schedule hotfix v1.35.1 |
| Single-user local issue (workspace-specific) | Troubleshoot locally — no global rollback |

### 8.3 Rollback Steps

Rollback is an artifact downgrade — no database, no configuration, no server state.

| Step | Action | Command | Verification |
| --- | --- | --- | --- |
| 1 | Freeze & notify | Notify PO + Dev Lead (decision gate per diagram) | Acknowledgment recorded |
| 2 | Acquire last-good artifact | Retrieve sdlc-agents-4-enterprise-1.33.x.vsix (v1.33.0) from release archive | File hash matches archive record |
| 3 | Uninstall current version | code --uninstall-extension dnguyenminh.sdlc-agents-4-enterprise | CLI confirms removal of v1.35.0 |
| 4 | Install previous version | code --install-extension sdlc-agents-4-enterprise-1.33.x.vsix | CLI: “was successfully installed.” |
| 5 | Reload window | Command Palette → “Developer: Reload Window” | Extension Host restarts clean |
| 6 | Verify rollback | Extensions view shows 1.33.x; /create-new-* commands absent (expected); existing .code-intel/ files intact and still listed by watcher | Smoke §7.2 #7 passes |
| 7 | Post-mortem input | Capture incident details for fix release v1.35.1 | Ticket created |

Notes:

- User data safety: uninstalling never deletes workspace files under .code-intel/; artifacts produced by v1.35.0 stay valid under older versions.

- Git-level rollback (exceptional): reverting merge commit 3d924ca on main is NOT automatic and requires change-control approval; if executed, delete the release tag local+remote following the same procedure used for the stale v1.34.0 cleanup and the interim v1.36.0 removal. Never force-push protected main.

- Marketplace rollback: if channel A was used, unpublish/mark v1.35.0 deprecated in publisher portal while side-loading v1.33.x internally.

### 8.4 Rollback Time Estimate

| Action | Estimated Time |
| --- | --- |
| Decision & notification | 5 min |
| Artifact retrieval + uninstall/install per workstation | 5 min |
| Verification (§8.3 steps 5–6) | 5 min |
| Total | ≤ 15 min |

## 9. Environment-Specific Notes

### 9.1 DEV

- Build locally: npm run esbuild-watch --workspace=extension + F5 launch (Extension Development Host). - No tagging/publishing; test against working tree. - ValidationGate unit tests: npm run test --workspace=extension — 1,621 expected green.

### 9.2 SIT

- Side-load debug VSIX: cd extension && npm run package:debug then code --install-extension sdlc-agents-4-enterprise-1.35.0.vsix. - QA validates all 7 smoke scenarios (§7.2) including gate-rejection and offline-fallback paths. - Backend E2E-API suite must be green in CI before UAT promotion.

### 9.3 UAT

- Side-load prod VSIX (package:prod) on validator machines. - Business validation focuses on BO-1..BO-4 (BRD): time-to-config < 60s, zero schema errors, consistent flow across 4 commands, hot-reload visibility. - QA sign-off required before PROD promotion.

### 9.4 PROD

- Deployment Window: 2026-08-24 (release executed post-merge of 3d924ca; official release tag v1.35.0 cut at version commit f9c64a8) - Approval Required From: Product Owner (Duc Nguyen Minh) + Dev Lead - Communication Plan: announce in team channel with RLN link; SM attaches DPG/RLN to Jira SA4E-193 - On-Call Contact: DevOps rotation (per team roster) - Special note — release version correction: interim tag v1.36.0 (→ cb83296) was deleted local+remote after the PO confirmed v1.35.0 had never been released. SA4E-193 therefore ships as the official release v1.35.0, which covers both SA4E-190 (Pipeline Autonomy L3 Reset & Rebuild) and SA4E-193 (Config Commands with ValidationGate). Precedent retained: legacy tag v1.34.0 (wrong commit 1a7a800, SA4E-206 work) was also deleted local+remote during this release — do not re-create it. Next tags: hotfix ≥ v1.35.1, next minor ≥ v1.36.0.

## 10. Appendix

### Contacts

| Role | Name | Contact |
| --- | --- | --- |
| Release Manager / DevOps Lead | (team roster) | on-call channel |
| Product Owner / Reporter | Duc Nguyen Minh | via Jira SA4E-193 |
| On-Call Dev | Extension team rotation | on-call channel |

### Related Tickets

| Ticket | Summary | Relationship |
| --- | --- | --- |
| SA4E-193 | Config Commands with ValidationGate | Main ticket (this release) |
| SA4E-181 | Chat Module — OpenCode Parity + Agentic Config System | Parent epic |
| SA4E-189 | Hot-Reload System — FileSystemWatcher (300 ms debounce) | Dependency — Done, ships since v1.33.0+ |
| SA4E-190 | Custom Dual-Tab Editors — Form+Text | Dependency — To Do; graceful text-editor fallback active |

### Diagram Index

| # | Diagram | Image | Source (editable) |
| --- | --- | --- | --- |
| 1 | Deployment Architecture — release pipeline from source to end-user workstation |  | deployment-architecture.drawio |
| 2 | Rollback Flow — issue detection, severity decision, downgrade steps, verification loop |  | rollback-flow.drawio |

Related diagrams maintained in TDD.md: architecture.png, component.png, class-diagram.png.

DPG v1.1 — DevOps Agent, 2026-08-24. Sources: TDD.md v2.0, BRD.md v2.0, TEST-REPORT.md v3.0, verified git state of main @ merge 3d924ca / version commit & tag f9c64a8 (v1.35.0). v1.1: release version corrected v1.36.0 → v1.35.0 per PO decision.