Technical Design Document (TDD)

Kiro Backend MCP Server - SA4E-18: Tool Visibility Tiers

Document Information

| Field | Value |
| --- | --- |
| Jira Ticket | SA4E-18 |
| Title | Tool Visibility Tiers - reduce LLM context by hiding rarely-used tools |
| Author | SA Agent (Solution Architect) |
| Version | 1.0 |
| Date | 2026-07-09 |
| Status | Draft |
| Related BRD | BRD-v1-SA4E-18.docx |
| Related FSD | FSD-v1-SA4E-18.docx |
| Architecture Pattern | AI-Agent System (MCP server) |

Revision History

| Version | Date | Author | Changes |
| --- | --- | --- | --- |
| 1.0 | 2026-07-09 | SA Agent | Initial TDD - architecture, class/module design, API, DDL, checklist, Open Issue resolutions (OI-1..4), verified against actual source code |

1. Introduction

1.1 Purpose

This TDD specifies the concrete technical design to implement SA4E-18 as defined in the FSD. It turns the FSD Use Cases (UC-01..UC-04), Business Rules (BR-01..BR-16) and Open Issues (OI-1..OI-4) into an implementable design: new modules, exact method signatures, physical DDL, wiring changes, and an ordered implementation checklist for DEV.

The design is verified against the actual kiro-backend-mcp source (backend/src), not assumptions. Every design decision references a real file and its current shape.

1.2 Scope

In scope (additive, localized changes only):

- New config module backend/src/config/CoreTools.ts (CORE allowlist + resolver).

- New helper backend/src/server/toolUsageTracker.ts (non-blocking usage wrapper).

- Filter + usage hook in backend/src/server/mcpServer.ts.

- Usage hook in backend/src/modules/orchestration/OrchestrationModule.ts.

- New methods on backend/src/modules/memory/MemoryEngine.ts.

- New tool_usage table in backend/src/engine/db/schema.ts.

- New tool_usage read action on the existing mem_admin tool (OI-1).

Out of scope: auto re-classification, admin UI, changing tool handlers, find_tools embedding logic, startup ingestion in index.ts (UNCHANGED).

1.3 Technology Stack (verified)

| Layer | Technology | Evidence |
| --- | --- | --- |
| Language | TypeScript (ESM, .js import specifiers) | import ... from '../config/CoreTools.js' style across backend/src |
| Runtime | Node.js | backend/src/index.ts startup |
| MCP SDK | @modelcontextprotocol/sdk | mcpServer.ts imports Server, ListToolsRequestSchema, CallToolRequestSchema |
| DB | SQLite via better-sqlite3 (synchronous, WAL) | MemoryEngine uses Database.prepare(...).run(...) |
| Logging | pino (Logger, logger.child(...), logger.warn({...}, msg)) | all modules |
| Embeddings | EmbeddingService (cosine similarity over float32 blobs) | OrchestrationModule.find_tools |

1.4 Design Principles & Constraints

- Additive & localized - no per-module edits (BR-06); filtering at exactly one place (BR-11).

- Progressive disclosure - CORE visible, EXTENDED on-demand via find_tools + execute_dynamic_tool.

- Non-blocking side effects - usage tracking never fails a tool call (BR-09).

- Code standards - file ? 200 lines, function ? 20 lines, SOLID, model/logic separation.

- Visibility ? access control - hidden tools remain fully callable; tiers are a context-optimization mechanism only.

1.5 References

| Document / Artifact | Location |
| --- | --- |
| FSD | documents/SA4E-18/FSD.md |
| MCP server | backend/src/server/mcpServer.ts |
| Orchestration module | backend/src/modules/orchestration/OrchestrationModule.ts |
| Memory engine | backend/src/modules/memory/MemoryEngine.ts |
| DB schema | backend/src/engine/db/schema.ts |
| Module registry | backend/src/modules/ModuleRegistry.ts |
| Dynamic tool pattern | .kiro/steering/tool-usage-dynamic.md |

2. System Architecture

2.1 Overview

The change is additive and localized. No new process, no new module lifecycle, no new external dependency. Four existing files gain small, well-isolated hooks and two small new files are added.

| Component | File | Change Type | What changes |
| --- | --- | --- | --- |
| CORE allowlist config | backend/src/config/CoreTools.ts | NEW | CORE_TOOLS, META_TOOLS, resolveCoreToolNames() |
| Usage tracker helper | backend/src/server/toolUsageTracker.ts | NEW | trackToolUsage(registry, logger, toolName) |
| ListTools filter + CallTool hook | backend/src/server/mcpServer.ts | MODIFIED | filter to CORE (BR-01); increment on success (BR-07/12) |
| execute_dynamic_tool hook | backend/src/modules/orchestration/OrchestrationModule.ts | MODIFIED | increment resolved inner tool on success |
| Usage persistence | backend/src/modules/memory/MemoryEngine.ts | MODIFIED | incrementToolUsage(), getToolUsage() |
| Schema | backend/src/engine/db/schema.ts | MODIFIED | tool_usage table (idempotent, no version bump) |
| Usage read path | backend/src/modules/memory/MemoryToolDispatcher.ts | MODIFIED | mem_admin action tool_usage (OI-1) |
| Startup ingestion | backend/src/index.ts | UNCHANGED | full tool set ? mcp_tools (BR-13) |

2.2 Architecture Diagram

(diagram - see attached .drawio/.png) Edit in draw.io

2.3 Component Diagram

(diagram - see attached .drawio/.png) Edit in draw.io

2.4 Class Diagram

(diagram - see attached .drawio/.png) Edit in draw.io

2.5 Data-Flow Summary

Two independent flows share one component (Memory DB):

- Visibility flow (read-only, no persistence): ListTools -> resolveCoreToolNames() -> filter registry.getAllToolDefinitions() -> return CORE subset. Pure function of config + registered tools; no DB access.

- Usage flow (write, non-blocking): CallTool / execute_dynamic_tool -> handler success -> trackToolUsage() -> MemoryEngine.incrementToolUsage() -> tool_usage UPSERT. Failures are swallowed with a warn log.

2.6 Communication Patterns

- Client <-> server: MCP JSON-RPC (tools/list, tools/call) over existing transport. No new transport, no new auth surface.

- Internal: synchronous in-process calls. Usage write is synchronous but exception-isolated (see �8 for the OI-2 async fallback).

3. Class / Module Design

3.1 Package / File Layout

backend/src/
??? config/
?   ??? CoreTools.ts            (NEW)  CORE_TOOLS, META_TOOLS, resolveCoreToolNames()
??? server/
?   ??? mcpServer.ts            (MOD)  ListTools filter + CallTool usage hook
?   ??? toolUsageTracker.ts     (NEW)  trackToolUsage() non-blocking wrapper
??? modules/
?   ??? orchestration/
?   ?   ??? OrchestrationModule.ts  (MOD)  execute_dynamic_tool usage hook
?   ??? memory/
?       ??? MemoryEngine.ts     (MOD)  incrementToolUsage(), getToolUsage()
?       ??? MemoryToolDispatcher.ts (MOD)  mem_admin action "tool_usage"
??? engine/db/
    ??? schema.ts               (MOD)  tool_usage table

3.2 Class Diagram (Mermaid)

(diagram - see draw.io/PNG)

3.3 Module: CoreTools (NEW)

File: backend/src/config/CoreTools.ts (~35 lines). Dedicated module for SRP - keeps env/zod config separate. Single source of truth (BR-06).

import type { Logger } from 'pino';

/** Meta-tools that MUST always be visible regardless of config (BR-03). */
export const META_TOOLS: readonly string[] = [
  'find_tools', 'execute_dynamic_tool', 'orchestration_status',
] as const;

/** Central CORE allowlist - edit ONLY here to change ListTools visibility (BR-06). */
export const CORE_TOOLS: readonly string[] = [
  'mem_search', 'mem_ingest', 'mem_ingest_file',
  'code_search', 'get_curated_context',
  'find_tools', 'execute_dynamic_tool', 'orchestration_status',
] as const;

/**
 * Normalize allowlist: drop invalid (BR-05), de-dup (BR-08),
 * always include META_TOOLS (BR-03). Never throws (BR-04).
 */
export function resolveCoreToolNames(logger?: Logger): Set<string> {
  const src = Array.isArray(CORE_TOOLS) ? CORE_TOOLS : [];
  const valid = src.filter(n => {
    const ok = typeof n === 'string' && n.trim().length > 0;
    if (!ok) logger?.warn({ entry: n }, 'CORE_TOOLS: ignoring invalid entry (BR-05)');
    return ok;
  });
  return new Set<string>([...valid, ...META_TOOLS]);
}

Design notes: - Pure function; deterministic; no I/O. Trivially unit-testable (TC-06/TC-07). - Set gives O(1) has() for the filter (BR-01) - �8 NFR. - Meta-tools always merged in, so even an empty/garbage CORE_TOOLS still yields a usable server (EF-1).

3.4 Module: toolUsageTracker (NEW)

File: backend/src/server/toolUsageTracker.ts (~15 lines). Single shared helper used by BOTH invocation paths (DRY; BR-07).

import type { Logger } from 'pino';
import type { ModuleRegistry } from '../modules/ModuleRegistry.js';
import type { MemoryModule } from '../modules/memory/MemoryModule.js';

/** Non-blocking per-tool usage increment (BR-07/BR-09/BR-10). Never throws. */
export function trackToolUsage(
  registry: ModuleRegistry, logger: Logger, toolName: string,
): void {
  try {
    if (!toolName || typeof toolName !== 'string') return;
    const mem = registry.getModule('memory') as MemoryModule | undefined;
    if (mem?.status === 'ready') mem.getEngine().incrementToolUsage(toolName);
  } catch (err) {
    logger.warn({ err, toolName }, 'tool_usage increment failed - non-blocking (BR-09)');
  }
}

Design notes: - Lazy registry.getModule('memory') resolution ? no constructor/DI changes (�5.3 FSD). - If memory not ready, silently no-ops (call still returns normally) - graceful degradation. - Guards against empty/non-string tool names (defensive).

3.5 MemoryEngine additions (MODIFIED)

File: backend/src/modules/memory/MemoryEngine.ts. Two new methods reusing the existing shared better-sqlite3 handle (this.db). Model type added to models.ts (model/logic separation per code standards).

// models.ts (NEW type)
export interface ToolUsageRow {
  tool_name: string;
  call_count: number;
  last_called_at: string | null;
}

// MemoryEngine.ts (NEW methods)
/** Increment (or insert) per-tool usage counter. Idempotent UPSERT. BR-07/10/12. */
incrementToolUsage(toolName: string): void {
  this.db.prepare(`
    INSERT INTO tool_usage (tool_name, call_count, last_called_at)
    VALUES (?, 1, datetime('now'))
    ON CONFLICT(tool_name) DO UPDATE SET
      call_count = call_count + 1,
      last_called_at = datetime('now')
  `).run(toolName);
}

/** Read usage rows for operator inspection (OI-1). */
getToolUsage(toolName?: string): ToolUsageRow[] {
  return (toolName
    ? this.db.prepare(
        'SELECT tool_name, call_count, last_called_at FROM tool_usage WHERE tool_name = ?'
      ).all(toolName)
    : this.db.prepare(
        'SELECT tool_name, call_count, last_called_at FROM tool_usage ORDER BY call_count DESC'
      ).all()) as ToolUsageRow[];
}

Design notes: - Single indexed UPSERT on PK ? O(1), <5 ms target (�8). - No FK enforcement - logical reference by name (proxied child-server tools may have no mcp_tools row; OI-4). - Prepared statements guard against SQL injection; toolName is bound, never interpolated.

3.6 mcpServer changes (MODIFIED)

File: backend/src/server/mcpServer.ts. Two changes inside getMcpServer(registry, logger).

(a) Resolve CORE names once + one-time diagnostic (at server creation):

import { resolveCoreToolNames } from '../config/CoreTools.js';
import { trackToolUsage } from './toolUsageTracker.js';

const tools = registry.getAllToolDefinitions();
const handlers = registry.getToolHandlers();

const coreNames = resolveCoreToolNames(logger);           // resolved once
const registered = new Set(tools.map(t => t.name));
for (const name of coreNames) {
  if (!registered.has(name)) {
    logger.warn({ name }, 'CORE_TOOLS name has no registered tool - skipped (BR-04)');
  }
}

(b) Filtered ListTools handler (BR-01):

server.setRequestHandler(ListToolsRequestSchema, async () => {
  const filtered = tools.filter(t => coreNames.has(t.name));   // BR-01
  return {
    tools: filtered.map(t => ({
      name: t.name,
      description: t.description || '',
      inputSchema: t.inputSchema || { type: 'object', properties: {} },
    })),
  };
});

(c) CallTool usage hook (BR-07/BR-12) - inside existing CallToolRequestSchema:

const result = await handler(args || {});

if (!result.isError) {                        // BR-12: count only success
  trackToolUsage(registry, logger, name);     // top-level invoked tool
  // ... existing KB notification logic UNCHANGED ...
}
return result as any;

Design notes: - Filter is the ONLY allowlist enforcement point (BR-11). CallTool still resolves handlers.get(name) for ANY registered name (BR-15) - the “Unknown tool” branch is unchanged and only triggers for genuinely unregistered names. - coreNames captured in closure - computed once, not per request (perf).

3.7 OrchestrationModule changes (MODIFIED)

File: backend/src/modules/orchestration/OrchestrationModule.ts. Add usage hook to execute_dynamic_tool after successful execution, on BOTH branches (native + proxied).

import { trackToolUsage } from '../../server/toolUsageTracker.js';

// proxied (child-server) branch:
if (this.clientManager.ownsTool(toolName)) {
  try {
    const result = await this.clientManager.executeTool(toolName, toolArgs);
    if (this.registry && !result.isError) {
      trackToolUsage(this.registry, this.logger, toolName);   // BR-07 (OI-4: EXTENDED-only)
    }
    return result;
  } catch (err: any) { /* unchanged proxy error handling */ }
}

// native (registry) branch:
const result = await handler(toolArgs);
if (this.registry && !result.isError) {
  trackToolUsage(this.registry, this.logger, toolName);       // resolved INNER tool
}
return result;

Design notes (BR-12 - no double count): In the dynamic path the client calls tools/call with name = "execute_dynamic_tool", so the CallTool hook increments the row execute_dynamic_tool, while this hook increments the row for the inner toolName. Different rows ? the inner tool is counted exactly once. Direct CallTool(hiddenTool) increments hiddenTool once. Errors are never counted.

3.8 Design Patterns Used

| Pattern | Where | Rationale |
| --- | --- | --- |
| Facade | trackToolUsage() | Hides registry?module?engine lookup behind one call for both hook sites. |
| Strategy (implicit) | CORE vs EXTENDED resolution | Visibility resolved by a single pure function; swap allowlist without touching call sites. |
| Singleton (existing) | MemoryModule engine / shared DB handle | Reuse the one shared better-sqlite3 connection (BR-10). |
| Guard clause | trackToolUsage, hooks | Early no-op keeps functions ? 20 lines, non-blocking. |

3.9 Error Handling Strategy

| Site | Failure | Behavior | Rule |
| --- | --- | --- | --- |
| resolveCoreToolNames | invalid/empty entries | warn + skip; never throw; META_TOOLS still present | BR-04/05/08, EF-1 |
| ListTools filter | empty registered set | returns { tools: [] }; never throws | EF-2 |
| trackToolUsage | DB write / module not ready | catch ? logger.warn; swallow; tool result unaffected | BR-09, EF-1(�3.3) |
| CallTool | genuinely unknown tool | existing isError:true “Unknown tool {name}” | BR-15/EF-2(�3.4) |
| execute_dynamic_tool | name not found | existing isError:true “Tool {name} not found or not ready.” | EF-2(�3.4) |

No exception is swallowed silently - every catch logs at warn/error (code-standards compliant). The only intentional non-propagation is the usage-write path, which is a best-effort side effect by design (BR-09).

4. API Design

The MCP contract surface is unchanged; only the content of the tools/list response is filtered, and one new EXTENDED read action is added.

4.1 tools/list (Filtered - UC-01, BR-01/02/03)

Method: JSON-RPC tools/list (ListToolsRequestSchema). Auth: inherits existing MCP transport model - no new auth.

Request:

{ "jsonrpc": "2.0", "id": 1, "method": "tools/list", "params": {} }

Response (CORE only - exactly 8 tools):

{
  "jsonrpc": "2.0", "id": 1,
  "result": { "tools": [
    { "name": "mem_search",           "description": "...", "inputSchema": { "type": "object", "properties": { "query": { "type": "string" } }, "required": ["query"] } },
    { "name": "mem_ingest",           "description": "...", "inputSchema": { "type": "object", "properties": {} } },
    { "name": "mem_ingest_file",      "description": "...", "inputSchema": { "type": "object", "properties": {} } },
    { "name": "code_search",          "description": "...", "inputSchema": { "type": "object", "properties": {} } },
    { "name": "get_curated_context",  "description": "...", "inputSchema": { "type": "object", "properties": {} } },
    { "name": "find_tools",           "description": "...", "inputSchema": { "type": "object", "properties": { "query": { "type": "string" }, "top_k": { "type": "number" } }, "required": ["query"] } },
    { "name": "execute_dynamic_tool", "description": "...", "inputSchema": { "type": "object", "properties": { "toolName": { "type": "string" }, "arguments": { "type": "object" } }, "required": ["toolName", "arguments"] } },
    { "name": "orchestration_status", "description": "...", "inputSchema": { "type": "object", "properties": {} } }
  ] }
}

| Condition | Behavior | Status |
| --- | --- | --- |
| Unknown name in CORE_TOOLS | skipped; logger.warn (BR-04) | not surfaced to client |
| Duplicate CORE names | de-duplicated via Set (BR-08) | - |
| CORE_TOOLS empty/undefined | META_TOOLS-only safe default (BR-03/EF-1); warn | - |
| getAllToolDefinitions() empty | { "tools": [] }; never throw (EF-2) | - |

4.2 tools/call (Unchanged execution - UC-04, BR-11/14/15)

find_tools and execute_dynamic_tool contracts are unchanged (see FSD �3.4.6). Only the post-success usage hook is added inside the handlers. Direct CallTool(hiddenTool) continues to work.

4.3 Usage Read Path (OI-1 - RESOLVED)

Decision: Extend the existing mem_admin tool with a new action: "tool_usage" rather than register a brand-new tool.

Rationale: - mem_admin already aggregates operational analytics (status, audit, analytics, metrics, popular) - usage counts are a natural fit (SRP at tool granularity). - mem_admin is EXTENDED (hidden from ListTools) but fully callable via execute_dynamic_tool - operators reach it exactly like any other admin action; ZERO ListTools footprint added (keeps the 8-tool CORE payload intact - the whole point of SA4E-18). - No new registry tool, no new getToolDefinitions entry, no embedding re-ingest churn beyond the description change.

Contract:

// request
{ "toolName": "mem_admin", "arguments": { "action": "tool_usage", "limit": 20 } }
// arguments: tool_name?: string (filter one), limit?: number (default all, desc by call_count)

Response content[0].text = JSON array:

[ { "tool_name": "mem_search", "call_count": 128, "last_called_at": "2026-07-09 08:12:03" },
  { "tool_name": "code_search", "call_count": 77, "last_called_at": "2026-07-09 07:59:41" } ]

Dispatcher change (MemoryToolDispatcher.handleAdmin, add one case - keeps function ? 20 lines by delegating):

case 'tool_usage':
  return JSON.stringify(this.engine.getToolUsage(a.tool_name as string | undefined));

And add tool_name + extend the action description in the mem_admin inputSchema (MemoryToolDefinitions.ts).

4.4 API Sequence (Mermaid) - Filtered ListTools + Dynamic Discovery + Usage

(diagram - see draw.io/PNG)

5. Database Design

5.1 DDL - tool_usage (NEW)

Location: append to SCHEMA_V1 in backend/src/engine/db/schema.ts, immediately after the mcp_tools table. Idempotent (IF NOT EXISTS), re-applied every startup - no schema_version bump required (consistent with existing CREATE TABLE IF NOT EXISTS convention in that file).

-- Per-tool usage counters (SA4E-18)
CREATE TABLE IF NOT EXISTS tool_usage (
  tool_name      TEXT PRIMARY KEY,
  call_count     INTEGER NOT NULL DEFAULT 0,
  last_called_at TEXT
);

5.2 Increment (UPSERT)

INSERT INTO tool_usage (tool_name, call_count, last_called_at)
VALUES (?, 1, datetime('now'))
ON CONFLICT(tool_name) DO UPDATE SET
  call_count = call_count + 1,
  last_called_at = datetime('now');

5.3 Index Strategy

| Index | Rationale |
| --- | --- |
| tool_name PRIMARY KEY (implicit unique index) | O(1) UPSERT and point lookup. |
| (none additional) | At ~60 tools, a full scan for the read path (ORDER BY call_count DESC) is sub-millisecond. No secondary index needed. |

5.4 Constraints

- PK: tool_name (TEXT). Enforces one row per tool; drives ON CONFLICT.

- NOT NULL / DEFAULT: call_count NOT NULL DEFAULT 0 (monotonic, ? 0 by construction - only ever +1).

- No FK to mcp_tools(name): mcp_tools PK is autoincrement id with UNIQUE(name); a logical (non-enforced) reference by name is intentional so proxied child-server tools without an mcp_tools row can still be counted (OI-4).

5.5 Migration Plan

- Forward: the CREATE TABLE IF NOT EXISTS runs on every startup via SCHEMA_V1. Existing DBs gain the empty table on next boot; no data migration, no downtime.

- Rollback: remove the DDL line; the table can be left in place harmlessly (unused) or dropped with DROP TABLE IF EXISTS tool_usage;. No other table references it.

5.6 Data Volume Estimates

| Metric | Estimate |
| --- | --- |
| Row count | ~60 (one per registered/proxied tool), bounded and stable |
| Row size | ~50 bytes |
| Total | < 5 KB - negligible; lives in the existing shared WAL SQLite DB |
| Write rate | 1 UPSERT per successful tool call (non-blocking) |

5.7 ERD (Mermaid)

(diagram - see draw.io/PNG)

6. Integration Design

This CR adds no new external integration. It relies only on internal components.

6.1 Internal Wiring

| Consumer | Reaches store via | Change |
| --- | --- | --- |
| mcpServer CallTool | already receives registry + logger; resolves registry.getModule('memory') lazily inside trackToolUsage | add trackToolUsage(...) on success |
| OrchestrationModule.execute_dynamic_tool | already holds this.registry + this.logger | add trackToolUsage(...) on success (native + proxied) |
| MemoryEngine | owns shared better-sqlite3 handle | add incrementToolUsage / getToolUsage |
| MemoryToolDispatcher | already holds this.engine | add tool_usage admin action |

No new DI container, no constructor signature changes. Ordering is safe: the memory module is ready before the HTTP/MCP server begins serving (index.ts runs initializeAll() then ingests, then serves). If memory is transiently not ready, trackToolUsage no-ops with a warn (BR-09).

6.2 Retry / Circuit Breaker / Timeout

Not applicable - all calls are in-process synchronous. The usage write is best-effort (no retry): a failed increment is logged and dropped; the next successful call will still increment. There is no external endpoint to time out or trip a breaker.

6.3 Fallback Strategy

| Scenario | Fallback |
| --- | --- |
| Memory module not ready | trackToolUsage no-ops (warn); tool call unaffected. |
| DB write error | catch + warn; count skipped for that call. |
| CORE_TOOLS misconfigured | META_TOOLS-only visibility; server still serves. |

7. Security Design

7.1 Visibility is NOT Access Control (CRITICAL)

Hiding a tool from tools/list does not restrict its execution. EXTENDED tools remain fully discoverable (find_tools) and callable (execute_dynamic_tool, direct CallTool) by design (BR-11/14/15). Therefore:

The visibility tier MUST NOT be relied upon as a permission boundary. It is a context-optimization mechanism only. Any future access-control requirement must be implemented as a separate enforcement layer on the execution paths - this CR intentionally adds none.

7.2 Authentication & Authorization

No new auth surface. The MCP transport’s existing access model is unchanged. Roles are advisory (operational), not enforced by this CR:

| Role | Capability |
| --- | --- |
| AI Agent / LLM | Invoke CORE directly; EXTENDED via discovery + execute |
| Platform Maintainer | Edit CORE_TOOLS (code-level, source-controlled) |
| Operations Engineer | Read usage via mem_admin action=tool_usage |

7.3 Input Validation & Injection

- tool_name is always passed as a bound parameter to prepared statements (.run(toolName) / .all(toolName)) - no string interpolation, no SQL injection surface.

- resolveCoreToolNames validates entries are non-empty strings before use (BR-05).

- trackToolUsage guards against non-string tool names.

7.4 Data Sensitivity

| Data | Classification | Note |
| --- | --- | --- |
| CORE_TOOLS config | Internal | Non-sensitive, source-controlled |
| tool_usage counts | Internal | Operational metric, no PII |

7.5 Audit Logging

| Event | Log level | Fields |
| --- | --- | --- |
| Unknown core name (startup/creation) | warn | { name } |
| Usage write failure | warn | { err, toolName } |

8. Performance & Scalability

8.1 Targets (from FSD �8.1)

| Category | Target | Design decision |
| --- | --- | --- |
| ListTools payload | ~60 tools ? 8 CORE; ? 70% byte reduction | Pure filter, computed content only |
| Filter cost | O(n) with Set.has, n?60, < 1 ms | coreNames resolved once, cached in closure |
| Usage-write overhead | < 5 ms p95 per call | single PK UPSERT, synchronous, try/catch-wrapped |
| Persistence | survives restart | shared WAL SQLite (BR-10) |
| Reliability | 0 crashes on bad/empty/dup config | resolveCoreToolNames never throws |

8.2 Caching

coreNames is resolved once at getMcpServer(...) creation and captured in the handler closure - not recomputed per tools/list request. mcp_tools vector index build is unchanged (startup, once).

8.3 OI-2 Resolution - Sync vs Async UPSERT

Decision: Ship synchronous UPSERT wrapped in try/catch (as designed). better-sqlite3 is synchronous and a single PK UPSERT on a <5 KB table is well under 5 ms.

Contingency (documented, not implemented now): if a micro-benchmark under load shows p95 ? 5 ms, wrap the increment in queueMicrotask(() => trackToolUsage(...)) inside the helper to make it fire-and-forget. This is a one-line, isolated change to toolUsageTracker.ts and does not affect call sites. DEV should add the micro-benchmark (see checklist) and only switch if the target is missed.

8.4 Horizontal Scaling

Out of scope - single-process MCP server. If multiple instances ever share the DB, the UPSERT remains correct (atomic per statement); counts would aggregate across instances, which is acceptable for the “data-driven re-classification” goal.

9. Monitoring & Observability

9.1 Logging Standards

Use the existing pino logger (structured, logger.warn({ fields }, msg)). New log points:

| Event | Level | Message | Fields |
| --- | --- | --- | --- |
| Unknown CORE name | warn | CORE_TOOLS name has no registered tool - skipped (BR-04) | name |
| Invalid CORE entry | warn | CORE_TOOLS: ignoring invalid entry (BR-05) | entry |
| Usage write failure | warn | tool_usage increment failed - non-blocking (BR-09) | err, toolName |

9.2 Metrics

- tool_usage.call_count per tool is itself the primary metric - readable via mem_admin action=tool_usage.

- Derived (operator-side): top-N tools, zero-use tools (candidates to drop from CORE), CORE tools with low use (candidates to demote).

9.3 Health Checks

No new health endpoint. Existing module health (ModuleRegistry.getHealth()) already reports memory module readiness, which gates usage tracking.

9.4 Alerting Thresholds

None mandated. Optional: alert if tool_usage write-failure warns exceed a threshold (indicates DB degradation).

10. Deployment

10.1 Environment Configuration

No new env vars. CORE_TOOLS is a code-level constant (source-controlled) - changing it is a code change + restart (UC-02), not a runtime config.

10.2 Feature Flags

None. The change is always-on and backward-compatible. (If a kill-switch is later desired, an env-gated bypass in resolveCoreToolNames to return all names would disable filtering - not implemented in this CR.)

10.3 Migration Execution

The tool_usage table is created automatically on startup by SCHEMA_V1 (CREATE TABLE IF NOT EXISTS). No manual migration step.

10.4 Rollback Strategy

- Revert the source changes (git).

- tool_usage table may be left in place (harmless) or dropped: DROP TABLE IF EXISTS tool_usage;.

- On revert, ListTools returns the full set again; all execution paths are unaffected (they never depended on the change).

Rollback = restore previous files (consistent with AI-agent pattern: steering/code are versioned).

11. E2E Test Architecture

This feature is a backend/API change (MCP JSON-RPC). There is no UI. E2E coverage is API-level only.

11.1 Framework & Language

- Backend runtime: Node.js + TypeScript. E2E-API tests should use the project’s existing TypeScript test setup (the backend is TS/ESM; tests colocated under backend/). No JVM/Cucumber module applies here (that pattern is for Kotlin/Java projects).

- API test approach: drive the MCP server through its request handlers (or an in-process transport) and assert on tools/list / tools/call responses.

11.2 E2E-API Test Design

| Test | Verifies | BR |
| --- | --- | --- |
| listtools_core_only | tools/list returns exactly the 8 CORE tools | BR-01/02 |
| listtools_meta_always | meta-tools present even if CORE_TOOLS emptied | BR-03 |
| token_reduction | serialized tools/list ? 70% smaller vs full set | NFR |
| hidden_discoverable | find_tools returns an EXTENDED tool | BR-13 |
| hidden_callable_dynamic | execute_dynamic_tool(hidden, args) succeeds | BR-14 |
| hidden_callable_direct | CallTool(hidden) succeeds (no “Unknown tool”) | BR-11/15 |
| usage_both_paths | count reflects CallTool + execute_dynamic_tool | BR-07 |
| usage_persist_restart | count preserved after reopen DB | BR-10 |
| usage_nonblocking | simulated write failure ? call still returns | BR-09 |
| no_double_count | dynamic call increments inner once, wrapper separately | BR-12 |

11.3 Unit Test Targets

- resolveCoreToolNames: valid set, empty, duplicates, invalid entries, unknown names (TC-06/07).

- MemoryEngine.incrementToolUsage / getToolUsage: insert-then-update, ordering, filter by name.

- trackToolUsage: memory-not-ready no-op, DB-throw swallow.

11.4 Micro-benchmark (OI-2)

Add a timing test measuring p95 of incrementToolUsage over N iterations; assert < 5 ms. If it fails, switch helper to queueMicrotask (�8.3).

12. Implementation Checklist (for DEV - ordered)

- Schema - backend/src/engine/db/schema.ts: add tool_usage CREATE TABLE IF NOT EXISTS right after mcp_tools. (BR-10)

- Model - backend/src/modules/memory/models.ts: add ToolUsageRow interface.

- Engine - MemoryEngine.ts: add incrementToolUsage(toolName) (UPSERT) + getToolUsage(toolName?). (BR-07/10/12)

- Config - NEW backend/src/config/CoreTools.ts: CORE_TOOLS, META_TOOLS, resolveCoreToolNames(logger?). (BR-02/03/04/05/06/08)

- Tracker - NEW backend/src/server/toolUsageTracker.ts: trackToolUsage(registry, logger, toolName). (BR-09)

- ListTools filter - mcpServer.ts: import resolver, resolve coreNames once, warn unmatched, filter response. (BR-01/11, EF-1/2)

- CallTool hook - mcpServer.ts: if (!result.isError) trackToolUsage(registry, logger, name) before existing KB notification. (BR-07/12)

- execute_dynamic_tool hook - OrchestrationModule.ts: trackToolUsage(this.registry, this.logger, toolName) on success in BOTH native + proxied branches. (BR-07/12, OI-4)

- Read path (OI-1) - MemoryToolDispatcher.handleAdmin: add case 'tool_usage' ? getToolUsage; update mem_admin inputSchema (action desc + tool_name) in MemoryToolDefinitions.ts.

- Verify UNCHANGED - index.ts startup ingestion of full tool set into mcp_tools remains untouched. (BR-13)

- Tests - unit (step 3,4,5) + E2E-API (�11.2) + micro-benchmark (�11.4).

- Build & lint - npm run build in backend/; confirm file ? 200 lines, function ? 20 lines for all new/edited files.

13. Open Issues - Design Decisions (OI-1..OI-4)

| ID | Issue | Decision | Rationale |
| --- | --- | --- | --- |
| OI-1 | Operator read path for tool_usage (new tool vs analytics endpoint) | Extend mem_admin with action="tool_usage" (EXTENDED, callable via execute_dynamic_tool). Add MemoryEngine.getToolUsage. | Zero ListTools footprint (preserves the 8-tool CORE goal); reuses the existing admin/analytics tool; no new registry entry. |
| OI-2 | Sync UPSERT vs queueMicrotask fire-and-forget | Ship synchronous try/catch-wrapped UPSERT. Add micro-benchmark; switch to queueMicrotask ONLY if p95 ? 5 ms. | better-sqlite3 is sync; single PK UPSERT on <5 KB table is well under budget. Contingency is one isolated line in the helper. |
| OI-3 | Count the execute_dynamic_tool wrapper itself? | Yes - keep as a distinct row. Wrapper counted on CallTool; inner tool counted in orchestration. | Different rows ? no double count of the inner tool (BR-12). Wrapper usage is itself useful signal (how often dynamic dispatch is used). |
| OI-4 | Proxied child-server tools have no CORE mapping | Accept - EXTENDED-only. Count them by name with no FK to mcp_tools. | Child tools are never in CORE and are always reached via execute_dynamic_tool; counting by name is correct and needs no schema coupling. |

14. Traceability (FSD ? TDD)

| FSD | Design element |
| --- | --- |
| UC-01 / BR-01,02,03,11 | �3.6 ListTools filter, �4.1 |
| UC-02 / BR-04,05,06,08 | �3.3 CoreTools module |
| UC-03 / BR-07,09,10,12 | �3.4 tracker, �3.5 engine, �3.6c/�3.7 hooks, �5 DDL |
| UC-04 / BR-13,14,15,16 | �3.6/�3.7 unchanged execution, �4.2 |
| OI-1..OI-4 | �13 |
| NFR �8.1 | �8 |

15. Appendix - Diagram Index

| # | Diagram | Image | Source (editable) |
| --- | --- | --- | --- |
| 1 | Architecture | architecture.png | architecture.drawio |
| 2 | Component | component.png | component.drawio |
| 3 | Class Design | class-design.png | class-design.drawio |

Note: .drawio sources are provided as bare <mxGraphModel>. PNG export is performed by SM (or draw.io CLI) if not present in this sub-agent environment.